# Project Charter

## Executive Summary & Overview

#### Purpose of the Project Charter

This Project Charter formally authorizes the project, providing a clear definition of its objectives, scope, key stakeholders, and overall framework. It establishes the project's direction, assigns authority to the Project Manager, and serves as a reference for decision-making and alignment among all involved parties throughout the project lifecycle. This document ensures a shared understanding of goals, responsibilities, and expectations to support successful project execution and delivery.

#### Project Overview

| Project Name | Personal Portfolio |
| --- | --- |
| Project Manager | Thais Mota |
| Project Sponsor | Thais Mota |
| Project Goal / Objective | Deliver dual, equal-priority outcomes: (1) launch a high-impact, professional GitHub Pages portfolio and resume website as a career-branding asset, and (2) execute the entire delivery lifecycle under structured project management methodologies to establish an audit-ready, real-world PM case study supporting a career transition from Developer to Project Manager. |
| Project Scope | Design, development, and hosting of a responsive portfolio website on GitHub Pages, coupled with the authoring, execution, and publication of standardized project management artifacts illustrating end-to-end delivery leadership. |

## Project Purpose and Strategic Business Case

Transitioning professionally from software development to technical project management requires both a compelling personal brand and verifiable proof of delivery governance, stakeholder alignment, and execution discipline. This project serves two strategic pillars:

- Core Career-Branding Asset: Design, develop, and launch a centralized, high-performance web platform that effectively positions professional credentials, technical background, and career accomplishments to target employers and recruiters.

- Applied PM Transition Case Study: Execute the build using formal project management methodologies, using the delivery lifecycle itself as an empirical demonstration of applied PM competencies. Producing structured PM artifacts (Charter, Work Breakdown Structure, Schedule, Risk Register, and Project Retrospective) provides concrete evidence of leadership capability, bridging technical acumen with disciplined delivery governance.

Together, these two pillars establish a comprehensive, dual-purpose asset accelerating the transition into a Project Manager role.

## Project Objectives & Measurable Success Criteria

| Project Objectives | SMART Success Criteria |
| --- | --- |
| Design and deploy a professional, responsive GitHub Pages portfolio website establishing a strong personal career brand. | Publish a fully responsive static website to GitHub Pages accessible at thaismota-hub.github.io with zero broken links, accessibility compliance (WCAG 2.1 AA), and a Google PageSpeed Insights score of ≥ 90 by November 20, 2026. |
| Produce a complete suite of standard PM artifacts to serve as the featured project management transition case study. | Draft, baseline, and publish at least five (5) formal PM artifacts (Project Charter, WBS/Backlog, Milestone Schedule, Risk Register, and Post-Mortem Retrospective) within the portfolio repository and site by November 20, 2026. |

## Project Scope & Deliverables

#### High-Level Project Description

The project encompasses the end-to-end planning, authoring, technical implementation, and release of a personal portfolio and resume website hosted on GitHub Pages at thaismota-hub.github.io. In parallel, the Project Manager will maintain full lifecycle project governance, generating professional PM artifacts at each phase to transform the build process into a featured showcase demonstrating competency in scope control, risk management, scheduling, and stakeholder communication.

#### Scope Boundaries

| In Scope | Out of Scope |
| --- | --- |
| Information architecture, branding, and content strategy for portfolio, resume, and case studies | Development of complex dynamic server-side backends or custom relational databases |
| Front-end development and configuration using static site tools (HTML/CSS/JS or static site generator such as Jekyll/Hugo) | Paid enterprise content management system (CMS) subscriptions or proprietary platforms (e.g., WordPress VIP, Webflow Enterprise) |
| GitHub repository setup, branch protection, and automated deployment via GitHub Pages/Actions | Paid digital marketing, pay-per-click advertising, or search engine marketing campaigns |
| Creation and public publishing of core PM documentation artifacts (Charter, WBS, Timeline, Retrospective) | Ongoing weekly technical blogging beyond core project management case studies and foundational pages |
| Mobile-responsive design, cross-browser compatibility testing, and accessibility checks (WCAG 2.1 AA target) | Commercial e-commerce features, payment gateways, or monetization tools |
| Primary site URL configuration at thaismota-hub.github.io and SSL enforcement | Third-party recruitment agency integration or automated job application bots |

#### Key Deliverables

Project Charter: Formally approved document establishing scope, dual objectives, and governance.

PM Artifact Repository: Work Breakdown Structure (WBS), Kanban Board, and Status Reports.

Portfolio Website: Fully deployed, mobile-responsive portfolio and resume website hosted on GitHub Pages (thaismota-hub.github.io).

PM Transition Case Study: Structured case study published directly on the site demonstrating project governance and delivery rigor.

Project Retrospective: Comprehensive Lessons Learned and project closure report.

## Stakeholder Structure, Roles & Responsibilities

| Role | Name | Department / Organization | Responsibility |
| --- | --- | --- | --- |
| Project Sponsor | Thais Mota | Project Leadership / Career Development | Authorizes project charter and scope, establishes strategic priorities, monitors progress against career transition goals, and formally approves project closure. |
| Project Manager | Thais Mota | Project Leadership | Leads planning, execution, scope control, schedule management, and risk mitigation; authors all PM artifacts; and oversees technical deployment. |

## Project Governance & Authority Model

#### Project Sponsor

Thais Mota, Project Leadership / Career Development. As Project Sponsor, holds ultimate ownership of strategic priorities, provides overarching direction, approves scope changes, and grants formal acceptance of project completion.

#### Project Manager

Thais Mota, Project Leadership. As Project Manager, is responsible for end-to-end execution, schedule tracking, artifact authoring, quality assurance, and deliverable delivery.

The Project Manager is granted full authority to manage project activities within the charter parameters. This includes authority to:

- Baseline and manage project scope, schedule, and quality criteria;

- Allocate personal development hours and manage zero-cost tooling workflows;

- Make architectural, design, and procedural decisions within the defined scope; and

- Select, implement, and configure deployment tools, PM templates, and hosting platforms.

## Project Schedule & Milestones

| Project Start Date | Target Project Completion Date |
| --- | --- |
| October 27, 2026 | November 20, 2026 |

| Milestone | Deliverable / Gate | Target Date |
| --- | --- | --- |
| Milestone 1 | Project Charter Baselined & GitHub Repository Initialized | October 31, 2026 |
| Milestone 2 | Requirements, Site Architecture, and WBS Finalized | November 06, 2026 |
| Milestone 3 | Static Site Framework Deployed & Resume/Portfolio Content Integrated | November 12, 2026 |
| Milestone 4 | PM Case Study Artifacts Authored, Formatted, and Published | November 16, 2026 |
| Milestone 5 | Testing, Peer Review, Feedback Integration, and Formal Project Closure | November 20, 2026 |

## Budget & Resource Allocation

Total Project Budget: $0.00 (Zero-Cost / No Financial Budget)

Cost Breakdown:

Hosting & Infrastructure: $0.00 (Free-tier static hosting and CI/CD via GitHub Pages and GitHub Actions)

Domain & SSL: $0.00 (Leveraging free GitHub-provided domain thaismota-hub.github.io with automated SSL)

Software & Tooling: $0.00 (Open-source static site generators, Markdown toolchain, and free project tracking features)

Labor & Professional Services: $0.00 (100% self-executed internal personal development time)

Funding Status: Fully self-contained without direct financial expenditure; relies entirely on open-source and free-tier infrastructure.

## Project Assumptions & Constraints

#### Assumptions

GitHub Pages provides sufficient uptime, performance, and bandwidth to host the portfolio website without requiring paid infrastructure.

Existing software development background significantly accelerates front-end implementation, enabling dedicated focus on PM artifact quality.

Prospective hiring managers value transparent, verifiable PM documentation and delivery rigor alongside modern web design.

Static site tooling provides long-term maintainability without introducing software subscription overhead.

#### Constraints

Schedule: Hard deadline of November 20, 2026, executed during dedicated personal development time.

Budget: Strict zero-cost constraint ($0.00 budget), prohibiting paid third-party hosting, custom domain renewals, or premium software subscriptions.

Resourcing: All technical, governance, and content responsibilities are fulfilled by a single individual operating dual Sponsor and PM roles.

## High-Level Risks and Mitigations

| Risk Event | Impact & Probability | Mitigation Strategy |
| --- | --- | --- |
| Scope Creep into Over-Engineering | Medium Prob / High Impact | Enforce strict change control using the WBS and out-of-scope boundaries defined in this Charter. Prioritize PM documentation over complex animations. |
| Compressed Timeline Slippage | Medium Prob / High Impact | Implement time-boxed sprint cycles with firm milestone gates and clearly defined MVP acceptance criteria. |
| Audience Disconnect | Low Prob / High Impact | Structure case studies around PMBOK and Agile frameworks, emphasizing business outcomes and leadership rather than implementation code. |
| Tooling Overhead | Low Prob / Low Impact | Utilize lightweight Markdown-based project tracking integrated directly with GitHub Projects. |

## Project Management Methodology

This project utilizes a hybrid approach, combining Agile practices for iterative front-end design, styling, and content creation with predictive (Waterfall) governance for scope baselining, artifact authoring, milestone schedule enforcement, and formal project closure.

## Project Authorization & Signatures

This Project Charter formally authorizes the Personal Portfolio project. Signatures below indicate approval of this charter and commitment to the project as described herein.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor | Thais Mota | Thais Mota (Signed Digitally) | October 27, 2026 |
| Project Manager | Thais Mota | Thais Mota (Signed Digitally) | October 27, 2026 |

## Glossary

| Term | Description |
| --- | --- |
| GitHub Pages | A static site hosting service provided by GitHub that takes HTML, CSS, and JavaScript files directly from a repository and publishes a website. |
| Hybrid Methodology | A project management framework blending predictive (Waterfall) governance and milestone planning with iterative (Agile) execution cycles. |
| Minimum Viable Product (MVP) | The core version of a product required to achieve defined objectives, deliver value, and validate acceptance criteria. |
| PM Artifacts | Formal project documentation generated across the project lifecycle, including Charters, Work Breakdown Structures and Schedules. |